PRODUCT REQUIREMENTS DOCUMENT

Smart Finance Tracker

Foundation & Architecture Sprint

Weeks 1–2  ·  Phase 1 of 4

| Document version | v1.0 |
| --- | --- |
| Sprint dates | Week 1–2 (Month 1 of 4) |
| Status | Draft — ready for review |
| Author | College Final Year Project |
| Stakeholders | Developer, College Mentor/Evaluator |
| Last updated | April 2026 |
| AI stack | Gemini 2.5 Pro (API) · Gemini CLI · Ollama (local fallback) |
| Tech stack | Next.js 14 · TypeScript · PostgreSQL · Prisma · NextAuth.js · Tailwind CSS |

Sprint goal: Establish the full project foundation — repository, CI/CD pipeline, database schema, authentication, and base UI component library — so that every subsequent sprint builds on a stable, tested skeleton.

# 1. Overview

## 1.1 Project Summary

The Smart Finance Tracker is a cross-platform personal finance application that connects to payment services and bank accounts to automatically track expenses, presents visualised weekly/monthly/yearly spending dashboards, and proactively suggests cheaper alternatives to the user's current subscriptions and software — for example, recommending DaVinci Resolve as a free alternative to Adobe Premiere Pro.

The product ships first as a web application (Next.js), then is converted to a React Native mobile app (Expo) in Month 4, sharing business logic through a shared monorepo package.

## 1.2 Sprint Scope — Weeks 1–2

This sprint covers the entire project foundation. No end-user-visible features ship in this sprint; the deliverable is a deployed skeleton application that subsequent sprints can build upon confidently.

In scope: Repo setup, CI/CD, database schema design, Prisma ORM setup, NextAuth.js authentication (Google + email/password), base layout shell, onboarding flow wireframes, and reusable component library. Out of scope: Transaction entry, Plaid integration, dashboards, suggestion engine, mobile app — all deferred to Weeks 3–16.

## 1.3 Success Definition

The sprint is complete when all of the following are true:

- A Next.js 14 app is live on Vercel at a public URL with zero build errors.

- A PostgreSQL database is provisioned on Supabase (free tier) with all schema tables migrated.

- A user can sign in with Google OAuth and email/password, and their session persists across page refreshes.

- The dashboard shell renders (empty state) with sidebar navigation and responsive layout.

- The onboarding modal launches for new users and stores currency preference + income in the database.

- GitHub Actions CI runs on every pull request: lint, type-check, and Prisma schema validation all pass.

- Figma wireframes are complete for Dashboard, Transaction List, Add Expense, and Settings screens.

# 2. User Stories

## 2.1 Authentication

| ID | User Story | Priority | Est. | Status |
| --- | --- | --- | --- | --- |
| US-01 | As a new user, I can sign up with my Google account so that I don't need to create a separate password. | Must have | 0.5 day | Not started |
| US-02 | As a new user, I can sign up with email and password so that I can use the app without a Google account. | Must have | 0.5 day | Not started |
| US-03 | As a returning user, I can sign in and have my session persist for 30 days so that I am not logged out unexpectedly. | Must have | 0.5 day | Not started |
| US-04 | As a user, I can sign out from any page using the nav menu so that I can securely end my session. | Must have | 0.5 day | Not started |
| US-05 | As a user, I can reset my password via a magic link sent to my email so that I can recover access if I forget it. | Should have | 1 day | Not started |

## 2.2 Onboarding

| ID | User Story | Priority | Est. | Status |
| --- | --- | --- | --- | --- |
| US-06 | As a new user, I am shown an onboarding modal on first login asking for my preferred currency, monthly income, and primary financial goal so that the app can personalise my experience. | Must have | 1 day | Not started |
| US-07 | As a new user, I can skip onboarding and complete it later from Settings so that I am not blocked from exploring the app. | Should have | 0.5 day | Not started |
| US-08 | As a user, I can change my currency, income, and goals in Settings at any time so that the app stays accurate as my situation changes. | Should have | 0.5 day | Not started |

## 2.3 Layout & Navigation

| ID | User Story | Priority | Est. | Status |
| --- | --- | --- | --- | --- |
| US-09 | As a user, I see a left-sidebar navigation on desktop with links to Dashboard, Transactions, Insights, Budgets, and Settings so that I can move between sections quickly. | Must have | 1 day | Not started |
| US-10 | As a user on mobile web, the sidebar collapses to a hamburger menu so that the interface is usable on smaller screens. | Must have | 0.5 day | Not started |
| US-11 | As a developer, I have a reusable component library (Button, Card, Modal, Input, Badge, Skeleton) so that UI is consistent and I don't rebuild primitives every sprint. | Must have | 2 days | Not started |

# 3. Functional Requirements

## 3.1 Authentication System

### 3.1.1 Google OAuth

- Implement NextAuth.js with the Google provider using NEXTAUTH_SECRET and GOOGLE_CLIENT_ID / GOOGLE_CLIENT_SECRET environment variables.

- On first OAuth sign-in, create a User record in the database with name, email, image, and provider set to 'google'.

- Redirect to /onboarding after first sign-in; redirect to /dashboard on subsequent sign-ins.

- Session token is stored as a secure, httpOnly cookie with a 30-day max-age.

### 3.1.2 Email/Password Authentication

- Implement NextAuth.js Credentials provider with bcrypt password hashing (salt rounds: 12).

- Registration form must validate: email format, password minimum 8 characters, one uppercase, one number.

- Display inline field-level error messages on validation failure without clearing the form.

- Rate-limit login attempts to 5 per minute per IP using a middleware edge function.

### 3.1.3 Password Reset

- Generate a signed JWT reset token valid for 1 hour, stored in PasswordResetToken table.

- Send reset email via Resend API (free tier: 3,000 emails/month).

- Token is invalidated after use or expiry — single-use only.

## 3.2 Onboarding Flow

- Onboarding modal renders as a multi-step flow: Step 1 — Currency & locale, Step 2 — Monthly income (optional), Step 3 — Primary goal (Save money / Reduce subscriptions / Track spending / Debt paydown).

- Currency selector searches from a list of 50 common currencies with ISO codes.

- All onboarding data is saved to the UserProfile table on completion of the final step.

- A onboardingCompleted boolean on the User record gates whether the modal appears on login.

- 'Skip for now' sets onboardingCompleted = false and stores nothing — the modal re-appears on next login.

## 3.3 Base Layout

- App shell uses Next.js App Router layout.tsx with a persistent sidebar and a main content slot.

- Sidebar items: Dashboard (icon: BarChart2), Transactions (Receipt), Insights (Lightbulb), Budgets (Target), Accounts (Building2), Settings (Settings). Each links to /dashboard, /transactions, /insights, /budgets, /accounts, /settings respectively.

- Active route is highlighted with a brand-colour left border and a tinted background.

- Sidebar is 240px wide on desktop; collapses to 0px with an animated slide-out on mobile (<768px).

- Top header bar shows: user avatar + name (right), page title (left), and a notification bell icon.

- All pages that require authentication redirect to /auth/signin if the session is null — handled in middleware.ts.

## 3.4 Component Library

The following components must be built as standalone, Storybook-documented (optional) primitives in /components/ui/:

- Button — variants: primary, secondary, ghost, destructive. Sizes: sm, md, lg. Loading spinner state.

- Card — with optional header, body, and footer slots. Hover elevation variant.

- Modal — accessible dialog with focus trap, Escape to dismiss, backdrop click to dismiss.

- Input — text, email, password (with show/hide toggle), number. Error and helper text slots.

- Select — searchable dropdown built on Radix UI primitives.

- Badge — colour variants: green (income), red (expense), blue (transfer), gray (neutral).

- Skeleton — animated loading placeholder that matches the shape of the content it replaces.

- Avatar — circular image with fallback initials. Sizes: sm (24px), md (36px), lg (48px).

- Toast — success, error, warning, info variants. Auto-dismiss after 4 seconds. Stacked queue.

# 4. Database Schema

All tables are managed by Prisma ORM. Migrations are run via prisma migrate dev. The database is hosted on Supabase (PostgreSQL 15).

## 4.1 Users Table

| Field | Type | Nullable | Notes |
| --- | --- | --- | --- |
| id | UUID | NO | Primary key. Auto-generated (cuid()). |
| email | TEXT | NO | Unique. Indexed. Used for all auth lookups. |
| name | TEXT | YES | Display name from OAuth or registration. |
| image | TEXT | YES | Avatar URL from Google OAuth. |
| passwordHash | TEXT | YES | Null for OAuth-only users. |
| provider | TEXT | NO | Enum: 'google' ¦ 'credentials'. |
| onboardingCompleted | BOOLEAN | NO | Default false. Set true after onboarding. |
| createdAt | TIMESTAMP | NO | Auto-set on insert. |
| updatedAt | TIMESTAMP | NO | Auto-updated on any change. |

## 4.2 UserProfile Table

| Field | Type | Nullable | Notes |
| --- | --- | --- | --- |
| id | UUID | NO | Primary key. |
| userId | UUID | NO | FK to Users.id. Unique (1-to-1 relation). |
| currency | TEXT | NO | ISO 4217 code. Default 'INR'. |
| locale | TEXT | NO | BCP 47 locale. Default 'en-IN'. |
| monthlyIncome | DECIMAL(12,2) | YES | User-declared income. Optional. |
| financialGoal | TEXT | YES | Enum: SAVE ¦ REDUCE_SUBS ¦ TRACK ¦ DEBT. |
| timezone | TEXT | NO | IANA timezone. Default 'Asia/Kolkata'. |

## 4.3 Accounts Table (NextAuth)

| Field | Type | Nullable | Notes |
| --- | --- | --- | --- |
| id | UUID | NO | Primary key. |
| userId | UUID | NO | FK to Users.id. |
| type | TEXT | NO | NextAuth account type: 'oauth' ¦ 'credentials'. |
| provider | TEXT | NO | Provider ID: 'google' ¦ 'credentials'. |
| providerAccountId | TEXT | NO | Provider's user ID (e.g. Google sub). |
| access_token | TEXT | YES | OAuth access token. Encrypted at rest. |
| refresh_token | TEXT | YES | OAuth refresh token. Encrypted at rest. |
| expires_at | INTEGER | YES | Token expiry in seconds (Unix epoch). |

## 4.4 Sessions Table (NextAuth)

| Field | Type | Nullable | Notes |
| --- | --- | --- | --- |
| id | UUID | NO | Primary key. |
| sessionToken | TEXT | NO | Unique. The JWT cookie value. |
| userId | UUID | NO | FK to Users.id. |
| expires | TIMESTAMP | NO | Session expiry. 30 days from creation. |

## 4.5 PasswordResetToken Table

| Field | Type | Nullable | Notes |
| --- | --- | --- | --- |
| id | UUID | NO | Primary key. |
| email | TEXT | NO | Target email. Indexed. |
| token | TEXT | NO | Unique signed JWT token. |
| expires | TIMESTAMP | NO | 1 hour from creation. |
| used | BOOLEAN | NO | Default false. Set true after use. |

# 5. Technical Architecture

## 5.1 Repository Structure

The project uses a monorepo structure to enable future code sharing with the React Native mobile app.

smart-finance-tracker/ apps/ web/ Next.js 14 application app/ App Router pages and layouts (auth)/ Authentication pages (dashboard)/ Protected app pages components/ ui/ Reusable primitive components layout/ Sidebar, Header, etc. lib/ auth.ts NextAuth config prisma.ts Prisma client singleton validations.ts Zod schemas prisma/ schema.prisma Database schema migrations/ Auto-generated migration files mobile/ Expo app (created in Month 4) packages/ shared/ Shared types, utils, validators .github/workflows/ CI/CD pipelines

## 5.2 Tech Stack Decisions

| Concern | Choice | Rationale |
| --- | --- | --- |
| Framework | Next.js 14 (App Router) | SSR + API routes in one project; Vercel free tier deployment; React Native shares component logic. |
| Language | TypeScript | Catches schema mismatches at compile time; essential when Prisma types flow to UI. |
| Database | PostgreSQL on Supabase | Free tier with 500MB; direct Prisma connection; row-level security for future multi-user work. |
| ORM | Prisma | Type-safe queries, auto-migrations, and excellent Next.js integration. |
| Auth | NextAuth.js v5 | Handles Google OAuth + Credentials in < 100 lines; session management built in. |
| Styling | Tailwind CSS | Utility-first; shares token vocabulary with NativeWind for the future mobile port. |
| Hosting | Vercel (free tier) | Zero-config Next.js deployment; preview URLs on every PR; 100GB bandwidth/month free. |
| Email | Resend | 3,000 emails/month free; simple API; great for magic links and reset emails. |

## 5.3 Environment Variables

All secrets are stored in .env.local (gitignored) and configured in Vercel project settings. The following must be set before the app will start:

DATABASE_URL=postgresql://... # Supabase connection string DIRECT_URL=postgresql://... # Direct URL (required by Prisma for migrations) NEXTAUTH_URL=https://your-app.vercel.app # App base URL NEXTAUTH_SECRET=<random 32-char string> # Session signing secret GOOGLE_CLIENT_ID=<from Google Console> GOOGLE_CLIENT_SECRET=<from Google Console> RESEND_API_KEY=re_<from Resend dashboard>

## 5.4 CI/CD Pipeline

GitHub Actions runs the following pipeline on every push to main and on every pull request:

- Checkout code and install dependencies (pnpm install --frozen-lockfile).

- Run ESLint (pnpm lint) — fails on any error, warns on warnings.

- Run TypeScript type-check (pnpm tsc --noEmit) — zero type errors allowed.

- Validate Prisma schema (pnpm prisma validate).

- Run unit tests (pnpm test) — must all pass.

- Vercel automatically deploys preview URLs on PR; promotes to production on merge to main.

# 6. Non-Functional Requirements

## 6.1 Performance

- Largest Contentful Paint (LCP) must be under 2.5 seconds on a simulated 4G connection.

- Time to First Byte (TTFB) must be under 800ms for all server-rendered pages.

- All database queries in this sprint must complete in under 100ms (schema is small; no optimisation needed yet).

## 6.2 Security

- All pages under /(dashboard) must be protected by auth middleware — unauthenticated requests redirect to /auth/signin with a callbackUrl parameter.

- Passwords are hashed with bcrypt (cost factor 12) and are never logged or returned in API responses.

- OAuth tokens are encrypted at rest in the database using the NEXTAUTH_SECRET as the encryption key.

- CSP headers are set via next.config.js: default-src 'self'; script-src 'self' 'nonce-{nonce}'.

- Rate limiting: 5 login attempts per minute per IP. Implemented as an Edge Middleware function.

## 6.3 Accessibility

- All interactive elements must be keyboard-navigable and have visible focus indicators.

- Form fields must have associated <label> elements. Error messages linked via aria-describedby.

- Modal dialogs must trap focus and return focus to the trigger on close.

- Colour contrast ratio for all body text must meet WCAG 2.1 AA (4.5:1 minimum).

## 6.4 Code Quality

- ESLint with eslint-config-next + @typescript-eslint/recommended. Zero errors on CI.

- Prettier for formatting. Enforced via a pre-commit hook (husky + lint-staged).

- Each component and utility function must have a JSDoc comment explaining its purpose.

- No any type in TypeScript — use unknown or proper typed interfaces.

# 7. Milestones & Timeline

| Milestone | Owner | Due | Success Criteria |
| --- | --- | --- | --- |
| Repo + CI/CD live | Developer | End of Day 2 | GitHub Actions passes on first push; Vercel preview URL resolves. |
| Database schema migrated | Developer | End of Day 3 | prisma migrate dev succeeds; all tables exist in Supabase. |
| Google OAuth working | Developer | End of Day 4 | Developer can sign in and out with own Google account. |
| Email/password auth | Developer | End of Day 5 | Can register and sign in; password stored as bcrypt hash. |
| Onboarding flow complete | Developer | End of Day 7 | New user completes 3-step modal; data persists in DB. |
| Base layout shell | Developer | End of Day 8 | Sidebar + nav renders; protected routes redirect correctly. |
| Component library | Developer | End of Day 9 | All 8 components built and render without console errors. |
| Figma wireframes | Developer | End of Day 10 | 4 screens wireframed: Dashboard, Transactions, Add Expense, Settings. |
| Sprint review ready | Developer | End of Day 14 | All success criteria met; demo-able to mentor. |

# 8. Acceptance Criteria

Each user story below must pass its acceptance criteria before being marked Done. Criteria are written as given/when/then scenarios.

## US-01 — Google Sign-In

- Given a new visitor on /auth/signin, when they click 'Continue with Google' and authenticate successfully, then they are redirected to /onboarding and a User record is created in the database.

- Given a returning user, when they sign in with Google, then they are redirected to /dashboard (not /onboarding).

- Given a user who cancels the Google OAuth dialog, when they return to the app, then they remain on /auth/signin with no error shown.

## US-02 — Email/Password Registration

- Given a registration form, when submitted with a valid email and password meeting all requirements, then a User is created, the password is stored as a bcrypt hash, and the user is redirected to /onboarding.

- Given a registration form, when submitted with an email already in use, then an inline error 'An account with this email already exists' is shown.

- Given a registration form, when submitted with a password shorter than 8 characters, then an inline error 'Password must be at least 8 characters' is shown and no record is created.

## US-06 — Onboarding Modal

- Given a new user on their first login, when /dashboard loads, then the onboarding modal renders immediately over the dashboard shell.

- Given a user on onboarding Step 1, when they select 'INR — Indian Rupee' and click Next, then Step 2 is shown and the currency is staged in local state.

- Given a user who completes all 3 steps, when they click 'Get Started', then UserProfile is created in the database, onboardingCompleted is set to true, and the modal closes.

- Given a user who clicks 'Skip for now', when they next log in, then the modal appears again.

## US-09 — Navigation

- Given a signed-in user on /dashboard, when they click 'Transactions' in the sidebar, then the URL changes to /transactions and the Transactions link is highlighted.

- Given an unauthenticated user who navigates directly to /dashboard, when the page loads, then they are redirected to /auth/signin?callbackUrl=%2Fdashboard.

# 9. Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Google OAuth consent screen takes time to verify | Medium | High — blocks auth testing | Set up credentials immediately on Day 1; use test user list during unverified phase. |
| Supabase free tier connection pooling limits | Low | Medium — slow queries | Use Prisma connection pool with max 1 connection on free tier (DATABASE_URL). |
| NextAuth v5 breaking changes from v4 docs | Medium | Medium — lost setup time | Pin to 5.0.0-beta.25 (latest stable). Follow official v5 migration guide strictly. |
| Scope creep into transaction features during this sprint | High | High — sprint fails | Strict task board; anything beyond this PRD's scope goes to the backlog. |
| Environment variable misconfiguration on Vercel | Low | High — prod breaks | Document all env vars in .env.example; add a startup check that throws if any are missing. |

# 10. Appendix

## 10.1 Wireframe Checklist

The following screens must be wireframed in Figma by end of Week 2 (Day 10):

- Dashboard — empty state with placeholder cards for Spending Overview, Recent Transactions, and Budget Status.

- Transaction List — table layout, search bar, filter chips (Category, Date, Amount range), and 'Add Transaction' button.

- Add Expense modal — Amount, Category dropdown, Merchant, Date picker, Notes field, and Recurring toggle.

- Settings — Profile section (avatar, name, email), Preferences section (currency, locale), Security section (change password, connected accounts).

## 10.2 Useful Commands

# Start development server pnpm dev # Run database migrations pnpm prisma migrate dev --name init # Open Prisma Studio (DB GUI) pnpm prisma studio # Generate Prisma client after schema changes pnpm prisma generate # Run linting pnpm lint # Type-check without emitting files pnpm tsc --noEmit # Run Gemini CLI for AI assistance gemini -p "explain the NextAuth session flow"

## 10.3 References

- Next.js 14 App Router docs — https://nextjs.org/docs

- NextAuth.js v5 docs — https://authjs.dev

- Prisma with Next.js guide — https://www.prisma.io/nextjs

- Supabase connection string setup — https://supabase.com/docs/guides/database/prisma

- Gemini 2.5 Pro API (Google AI Studio) — https://aistudio.google.com

- Gemini CLI — https://github.com/google-gemini/gemini-cli

— End of Document —