PRODUCT REQUIREMENTS DOCUMENT

Smart Finance Tracker

Core Web Features

Weeks 5-6: Transaction System  |  Weeks 7-8: Integrations & Dashboard

Phase 2 of 4  ·  Month 2

| Document version | v1.0 |
| --- | --- |
| Sprint dates | Weeks 5–8 (Month 2 of 4) |
| Predecessor PRD | Weeks 1–2 — Foundation & Architecture (v1.0) |
| Status | Draft — ready for review |
| Author | College Final Year Project |
| Last updated | April 2026 |
| AI stack | Gemini 2.5 Pro (suggestion engine) · Gemini 2.5 Flash (categorization) · Gemini CLI |
| Tech stack | Next.js 16 · TypeScript · PostgreSQL · Prisma · Plaid API · Recharts · tRPC · Zod |
| Prerequisites | Weeks 1-2 PRD delivered: auth, DB schema, base layout, and component library all live |

Sprint goal (Weeks 5-6): Build a fully functional transaction management system — manual entry, recurring expenses, CSV import, budget limits, and category tagging — all backed by a validated API. Sprint goal (Weeks 7-8): Integrate Plaid for live bank data, auto-categorize imported transactions, and ship the analytics dashboard with weekly / monthly / yearly spending visualisations.

Sprint 2A — Weeks 5–6 Transaction System

# 1. Overview — Transaction System

## 1.1 Scope

This sprint delivers the core transaction management engine: the ability for a user to create, view, edit, delete, and organise financial transactions entirely through the web interface, without requiring any external bank connection. By the end of Week 6, a user must be able to manage their complete financial history manually, set per-category budgets, and import historical data from a CSV export.

In scope: Add/edit/delete transactions, transaction list with search/filter/sort, category management, recurring expense rules, CSV import, per-category budget limits, tRPC API layer for all transaction operations, Zod validation schemas. Out of scope: Plaid bank connection, dashboard charts, suggestion engine, mobile app.

## 1.2 Dependencies

- Weeks 1-2 PRD: Users, UserProfile, Accounts, Sessions tables must exist and be migrated.

- Weeks 1-2 PRD: NextAuth session must be accessible from tRPC context (ctx.session.user).

- Weeks 1-2 PRD: Base layout, sidebar navigation, and UI component library must be deployed.

- New: Prisma schema additions for Transaction, Category, Budget, RecurringRule, and CSVImport tables.

# 2. User Stories — Weeks 5–6

## 2.1 Transaction CRUD

| ID | User Story | Priority | Est. | Status |
| --- | --- | --- | --- | --- |
| US-12 | As a user, I can add a transaction with amount, category, merchant name, date, and optional notes so that I can log any expense or income manually. | Must have | 1 day | Not started |
| US-13 | As a user, I can edit any field of an existing transaction so that I can correct mistakes or add missing details. | Must have | 0.5 day | Not started |
| US-14 | As a user, I can delete a transaction with a confirmation prompt so that I can remove erroneous entries without accidental deletions. | Must have | 0.5 day | Not started |
| US-15 | As a user, I can tag a transaction as income or expense so that my balance calculations remain accurate. | Must have | 0.5 day | Not started |
| US-16 | As a user, I can attach a transaction to a custom account (e.g. 'HDFC Savings', 'Cash') so that I can track spending per account. | Should have | 0.5 day | Not started |

## 2.2 Transaction List & Search

| ID | User Story | Priority | Est. | Status |
| --- | --- | --- | --- | --- |
| US-17 | As a user, I can see all my transactions in a paginated table (20 per page), sorted newest-first by default, so that I can review my history at a glance. | Must have | 1 day | Not started |
| US-18 | As a user, I can search transactions by merchant name or notes with results appearing as I type (debounced 300ms) so that I can find specific entries quickly. | Must have | 0.5 day | Not started |
| US-19 | As a user, I can filter transactions by category, date range, transaction type (income/expense), and amount range so that I can analyse specific segments of my spending. | Must have | 1 day | Not started |
| US-20 | As a user, I can sort the transaction list by date, amount, or merchant name (ascending and descending) so that I can find patterns in my spending. | Should have | 0.5 day | Not started |

## 2.3 Categories & Budgets

| ID | User Story | Priority | Est. | Status |
| --- | --- | --- | --- | --- |
| US-21 | As a user, I see a default set of categories (Food, Transport, Entertainment, Utilities, Healthcare, Shopping, Subscriptions, Other) pre-populated on account creation. | Must have | 0.5 day | Not started |
| US-22 | As a user, I can create custom categories with a name and colour so that I can organise my finances in a way that makes sense to me. | Must have | 0.5 day | Not started |
| US-23 | As a user, I can set a monthly budget limit per category so that I receive a warning when I approach or exceed it. | Must have | 1 day | Not started |
| US-24 | As a user, I can see a progress bar on each budget showing how much I have spent vs the limit so that I know my current budget status at a glance. | Must have | 0.5 day | Not started |

## 2.4 Recurring Expenses

| ID | User Story | Priority | Est. | Status |
| --- | --- | --- | --- | --- |
| US-25 | As a user, I can mark a transaction as recurring with a frequency (weekly, monthly, yearly) and end date so that subscription payments are automatically logged each period. | Must have | 1.5 days | Not started |
| US-26 | As a user, I can view all my active recurring expenses in a dedicated list so that I can review my committed monthly outgoings. | Must have | 0.5 day | Not started |
| US-27 | As a user, I can pause or cancel a recurring rule so that it stops generating new transactions from that point forward. | Should have | 0.5 day | Not started |

## 2.5 CSV Import

| ID | User Story | Priority | Est. | Status |
| --- | --- | --- | --- | --- |
| US-28 | As a user, I can upload a CSV file from my bank and map its columns (date, amount, merchant, type) to the app fields so that I can import historical transactions in bulk. | Must have | 2 days | Not started |
| US-29 | As a user, I see a preview of the first 10 rows before confirming the import so that I can catch column mapping errors before they affect my data. | Must have | 0.5 day | Not started |
| US-30 | As a user, duplicate transactions detected during import (same date, amount, and merchant) are flagged so that I can choose to skip or import them. | Should have | 1 day | Not started |

# 3. Functional Requirements — Weeks 5–6

## 3.1 tRPC API Layer

All transaction operations are exposed as tRPC procedures under the transactions router. This ensures end-to-end type safety between the Next.js server and the React client with zero manual type definitions.

### 3.1.1 Transaction Router Procedures

- transactions.create — Protected mutation. Input validated by TransactionCreateSchema (Zod). Returns created transaction with category relation.

- transactions.update — Protected mutation. Validates partial update input. Only allows updates to transactions owned by session user (userId check).

- transactions.delete — Protected mutation. Soft-delete (sets deletedAt timestamp) rather than hard delete to preserve audit trail.

- transactions.list — Protected query. Accepts cursor (for pagination), filters (category, dateRange, type, amountRange), sortBy, and sortOrder. Returns { items, nextCursor }.

- transactions.search — Protected query. Accepts query string. Uses PostgreSQL ILIKE for case-insensitive merchant/notes search. Debounced at the client, not the server.

- transactions.getById — Protected query. Returns single transaction with full relations (category, account, recurringRule).

- transactions.import — Protected mutation. Accepts parsed CSV rows. Runs duplicate detection. Returns { imported, skipped, errors }.

### 3.1.2 Category Router Procedures

- categories.list — Returns all system defaults + user custom categories for the session user.

- categories.create — Protected mutation. Custom category with name, color (hex), and icon (from a fixed list of 20 Lucide icons).

- categories.update — Protected mutation. Only user-created categories can be edited (systemDefault = false check).

- categories.delete — Protected mutation. Blocked if any transaction references this category — returns a 409 error with count of affected transactions.

### 3.1.3 Budget Router Procedures

- budgets.list — Returns all budget limits for the current month with spent amount joined from transactions.

- budgets.set — Protected mutation. Upserts a budget limit for a given categoryId and month (YYYY-MM format).

- budgets.delete — Protected mutation. Removes the budget limit for a category/month pair.

## 3.2 Zod Validation Schemas

All input schemas live in /packages/shared/validations/transactions.ts and are shared between the tRPC router and the React Hook Form instances on the client.

TransactionCreateSchema: amount: number (positive, max 9_999_999.99) type: enum ['income', 'expense', 'transfer'] categoryId: string (cuid) merchantName: string (1-120 chars) date: date (not in the future) notes: string (0-500 chars) — optional accountId: string (cuid) — optional RecurringRuleSchema: frequency: enum ['weekly', 'monthly', 'yearly'] startDate: date endDate: date (after startDate) — optional isActive: boolean (default true)

## 3.3 Recurring Transaction Engine

The recurring transaction engine runs as a server-side cron job that fires at 00:01 UTC daily, generating any transactions due on that day.

- On each cron run, query all RecurringRules where isActive = true and nextRunDate <= today.

- For each rule, create a new Transaction record cloning amount, type, categoryId, merchantName, and accountId from the rule's sourceTransaction.

- Append '[Auto]' to the transaction notes to indicate it was system-generated.

- Calculate the nextRunDate based on frequency (addWeeks / addMonths / addYears from date-fns) and update the rule.

- If endDate is set and the new nextRunDate would exceed it, set isActive = false on the rule.

- Log all operations to a RecurringRunLog table for debugging.

- Implementation: Use Vercel Cron Jobs (vercel.json crons field). Free tier allows 2 cron jobs.

- The cron endpoint at /api/cron/recurring must verify the CRON_SECRET header to prevent unauthorised triggers.

## 3.4 CSV Import Pipeline

- User uploads CSV via a file input (max 5MB, .csv only — validated client-side before upload).

- File is sent to /api/transactions/import as multipart/form-data.

- Server parses CSV with PapaParse (streaming mode for large files). First row detected as header.

- Client renders a column mapper UI showing detected headers and dropdowns to map to: Date, Amount, Merchant, Type, Notes.

- On confirm, server validates every row against TransactionImportRowSchema (Zod). Rows failing validation are collected into an errors array and not inserted.

- Duplicate detection: SHA-256 hash of (userId + date + amount + merchantName). Compare against existing hashes stored in a transactionHash column. Duplicates returned in skipped array.

- Passing rows are batch-inserted using Prisma's createMany with skipDuplicates: true as a safety net.

- Return summary: { total, imported, skipped, errors } displayed to the user in a results modal.

# 4. Database Schema Additions — Weeks 5–6

These tables extend the foundation schema from the Weeks 1-2 PRD. All new tables include a userId foreign key to enforce row-level data isolation.

## 4.1 Transactions Table

| Field | Type | Nullable | Notes |
| --- | --- | --- | --- |
| id | UUID | NO | Primary key. cuid(). |
| userId | UUID | NO | FK to Users.id. Indexed. Row ownership. |
| amount | DECIMAL(12,2) | NO | Always stored as positive. Type field determines sign. |
| type | TEXT | NO | Enum: 'income' ¦ 'expense' ¦ 'transfer'. |
| categoryId | UUID | NO | FK to Categories.id. |
| accountId | UUID | YES | FK to FinancialAccounts.id. Null = unassigned. |
| merchantName | TEXT | NO | Merchant or payee name. Indexed for search. |
| date | DATE | NO | Transaction date (not timestamp). Indexed. |
| notes | TEXT | YES | Optional user notes. Max 500 chars. |
| recurringRuleId | UUID | YES | FK to RecurringRules.id. Set if auto-generated. |
| isAutoGenerated | BOOLEAN | NO | Default false. True for cron-created entries. |
| transactionHash | TEXT | YES | SHA-256 of userId+date+amount+merchant. For dedup. |
| deletedAt | TIMESTAMP | YES | Soft delete timestamp. Null = active record. |
| createdAt | TIMESTAMP | NO | Auto-set on insert. |
| updatedAt | TIMESTAMP | NO | Auto-updated on change. |

## 4.2 Categories Table

| Field | Type | Nullable | Notes |
| --- | --- | --- | --- |
| id | UUID | NO | Primary key. |
| userId | UUID | YES | Null = system default category (shared by all users). |
| name | TEXT | NO | e.g. 'Food & Dining'. Max 50 chars. |
| color | TEXT | NO | Hex color code (e.g. '#FF6B6B'). Validated as 7-char hex. |
| icon | TEXT | NO | Lucide icon name (e.g. 'utensils', 'car'). |
| systemDefault | BOOLEAN | NO | True for seed categories. Cannot be deleted by users. |
| isSubscription | BOOLEAN | NO | Default false. Flags categories for subscription detection. |

## 4.3 Budgets Table

| Field | Type | Nullable | Notes |
| --- | --- | --- | --- |
| id | UUID | NO | Primary key. |
| userId | UUID | NO | FK to Users.id. |
| categoryId | UUID | NO | FK to Categories.id. Unique per user+month. |
| month | TEXT | NO | Format: 'YYYY-MM' (e.g. '2026-04'). Indexed. |
| limitAmount | DECIMAL(12,2) | NO | Monthly budget ceiling for this category. |
| currency | TEXT | NO | ISO 4217. Copied from UserProfile at creation time. |

## 4.4 RecurringRules Table

| Field | Type | Nullable | Notes |
| --- | --- | --- | --- |
| id | UUID | NO | Primary key. |
| userId | UUID | NO | FK to Users.id. |
| sourceTransactionId | UUID | NO | FK to Transactions.id. Template transaction. |
| frequency | TEXT | NO | Enum: 'weekly' ¦ 'monthly' ¦ 'yearly'. |
| startDate | DATE | NO | First occurrence date. |
| endDate | DATE | YES | Optional end date. Null = runs indefinitely. |
| nextRunDate | DATE | NO | Date of next auto-generation. Indexed. |
| isActive | BOOLEAN | NO | Default true. False = paused or expired. |
| createdAt | TIMESTAMP | NO | Auto-set. |

## 4.5 FinancialAccounts Table

| Field | Type | Nullable | Notes |
| --- | --- | --- | --- |
| id | UUID | NO | Primary key. |
| userId | UUID | NO | FK to Users.id. |
| name | TEXT | NO | e.g. 'HDFC Savings', 'Cash Wallet'. Max 60 chars. |
| type | TEXT | NO | Enum: 'bank' ¦ 'cash' ¦ 'credit' ¦ 'wallet' ¦ 'plaid'. |
| plaidItemId | TEXT | YES | Plaid Item ID. Set in Week 7 when bank is connected. |
| plaidAccessToken | TEXT | YES | Plaid access token. Encrypted at rest. Set in Week 7. |
| currency | TEXT | NO | ISO 4217 code. |
| isActive | BOOLEAN | NO | Default true. |

# 5. API Contract — Weeks 5–6

All endpoints below are tRPC procedures. The REST-style paths are shown for readability — they map to tRPC router.procedure names. All require a valid NextAuth session cookie.

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| POST | transactions.create | Yes | Create a single transaction. Body: TransactionCreateSchema. |
| GET | transactions.list | Yes | Paginated list with cursor, filters, sort options. |
| GET | transactions.search | Yes | Full-text search by merchantName/notes. Returns top 20. |
| GET | transactions.getById | Yes | Fetch single transaction with full relations. |
| PUT | transactions.update | Yes | Partial update. Ownership check enforced. |
| DELETE | transactions.delete | Yes | Soft-delete (sets deletedAt). Returns updated record. |
| POST | transactions.import | Yes | Bulk CSV import. Returns { imported, skipped, errors }. |
| GET | categories.list | Yes | All system + user custom categories. |
| POST | categories.create | Yes | Create custom category. |
| PUT | categories.update | Yes | Update custom category only. |
| DELETE | categories.delete | Yes | Delete if no transactions reference it. |
| GET | budgets.list | Yes | Current month budgets with spent amounts. |
| POST | budgets.set | Yes | Upsert budget limit for category + month. |
| DELETE | budgets.delete | Yes | Remove budget limit for category + month. |
| GET | recurringRules.list | Yes | All active recurring rules for the user. |
| POST | recurringRules.create | Yes | Attach a recurring rule to a transaction. |
| PUT | recurringRules.update | Yes | Update frequency, endDate, or isActive. |

# 6. Milestones — Weeks 5–6

| Milestone | Owner | Due | Success Criteria |
| --- | --- | --- | --- |
| DB schema migrated | Developer | End of Day 22 | All 5 new tables exist in Supabase. Prisma client regenerated. |
| tRPC router scaffolded | Developer | End of Day 23 | All procedures exist, return mock data, no TypeScript errors. |
| Transaction CRUD working | Developer | End of Day 25 | Can create, read, update, soft-delete via the UI. |
| Category & budget UI live | Developer | End of Day 26 | Can set budget limits; progress bars render correctly. |
| Recurring engine live | Developer | End of Day 28 | Cron fires in dev (manual trigger). Transactions auto-generate. |
| CSV import working | Developer | End of Day 30 | Can upload a sample bank CSV and see imported transactions. |
| Search & filter complete | Developer | End of Day 32 | All filter combinations work with correct DB queries. |
| Pagination tested | Developer | End of Day 34 | 200-row seed data paginates correctly with correct counts. |
| Sprint 2A review ready | Developer | End of Day 34 | All Week 5-6 success criteria pass. Deployed to Vercel preview. |

Sprint 2B — Weeks 7–8 Integrations & Analytics Dashboard

# 7. Overview — Integrations & Dashboard

## 7.1 Scope

This sprint connects the app to real bank data via the Plaid API and builds the analytics dashboard. By the end of Week 8, a user can link a bank account, see imported transactions auto-categorised, and view their spending broken down across weekly, monthly, and yearly time horizons with interactive charts.

In scope: Plaid Link integration, bank transaction sync, Gemini 2.5 Flash auto-categorisation, dashboard summary cards, Recharts visualisations (line, bar, donut), spending comparison (this month vs last month), budget vs actual chart, Tanstack Query data layer. Out of scope: AI suggestion engine, anomaly alerts, PDF export, mobile app — all deferred to Weeks 9+.

## 7.2 Dependencies

- Weeks 5-6 PRD fully delivered: transactions, categories, budgets, and FinancialAccounts tables must be live.

- Plaid developer account approved — apply during Week 5 to avoid delay. Sandbox access is instant; Production access requires review.

- Gemini 2.5 Flash API key configured in Vercel environment variables (GEMINI_API_KEY).

- Recharts and Tanstack Query packages installed.

# 8. User Stories — Weeks 7–8

## 8.1 Plaid Bank Integration

| ID | User Story | Priority | Est. | Status |
| --- | --- | --- | --- | --- |
| US-31 | As a user, I can click 'Connect Bank Account' and be guided through Plaid Link to securely connect my bank so that my transactions are imported automatically. | Must have | 2 days | Not started |
| US-32 | As a user, my last 90 days of transactions are imported after linking my bank so that I have historical data immediately. | Must have | 1 day | Not started |
| US-33 | As a user, my bank transactions sync automatically once daily so that my dashboard stays up to date without manual action. | Must have | 1 day | Not started |
| US-34 | As a user, I can disconnect a linked bank account at any time so that I can revoke Plaid access and stop syncing. | Must have | 0.5 day | Not started |
| US-35 | As a user, I can manually trigger a sync on demand so that I can refresh data immediately after making a large purchase. | Should have | 0.5 day | Not started |
| US-36 | As a user, if my Plaid connection expires or needs re-authentication, I see an in-app alert prompting me to reconnect so that syncing is never silently broken. | Must have | 0.5 day | Not started |

## 8.2 Auto-Categorisation (Gemini 2.5 Flash)

| ID | User Story | Priority | Est. | Status |
| --- | --- | --- | --- | --- |
| US-37 | As a user, when bank transactions are imported, each transaction is automatically assigned the most appropriate category so that I do not need to categorise hundreds of entries manually. | Must have | 1.5 days | Not started |
| US-38 | As a user, I can correct a miscategorised transaction and my correction is used to improve future categorisations from the same merchant so that accuracy improves over time. | Should have | 1 day | Not started |
| US-39 | As a user, I can see a confidence indicator on auto-categorised transactions so that I know which categories are certain vs guessed. | Could have | 0.5 day | Not started |

## 8.3 Dashboard Summary Cards

| ID | User Story | Priority | Est. | Status |
| --- | --- | --- | --- | --- |
| US-40 | As a user, I see summary cards on the dashboard showing: Total Spent (this month), Total Income (this month), Net Balance, and Top Spending Category. | Must have | 1 day | Not started |
| US-41 | As a user, each summary card shows a percentage change vs the previous month so that I can see if I am spending more or less than usual. | Must have | 0.5 day | Not started |
| US-42 | As a user, the dashboard refreshes data every 5 minutes in the background so that I always see reasonably current figures without reloading the page. | Should have | 0.5 day | Not started |

## 8.4 Charts & Visualisations

| ID | User Story | Priority | Est. | Status |
| --- | --- | --- | --- | --- |
| US-43 | As a user, I can view a line chart of my daily spending over the last 30 days so that I can see my spending rhythm and identify heavy-spending days. | Must have | 1 day | Not started |
| US-44 | As a user, I can view a donut chart showing the percentage breakdown of my spending by category this month so that I know where my money is going. | Must have | 0.5 day | Not started |
| US-45 | As a user, I can switch between Weekly, Monthly, and Yearly views on the main spending chart so that I can see different time horizons. | Must have | 1 day | Not started |
| US-46 | As a user, I can view a grouped bar chart comparing this month's spending vs last month per category so that I can see where I have increased or reduced spending. | Must have | 1 day | Not started |
| US-47 | As a user, I can hover over any chart data point to see a tooltip with the exact amount and date so that I can read precise values without estimating. | Must have | 0.5 day | Not started |
| US-48 | As a user, I can see a budget vs actual horizontal bar chart for each category so that I can see at a glance which budgets I am on track vs overspending. | Must have | 1 day | Not started |

# 9. Functional Requirements — Weeks 7–8

## 9.1 Plaid Integration

### 9.1.1 Plaid Link Flow

- User clicks 'Connect Bank'. Server generates a Plaid link_token via POST /link/token/create. Token is scoped to transactions and auth products with a 30-minute expiry.

- Client initialises Plaid Link using @plaid/react. On success, client receives a public_token.

- Client sends public_token to /api/plaid/exchange. Server calls POST /item/public_token/exchange to get a permanent access_token and item_id.

- access_token is encrypted with AES-256 (key from PLAID_ENCRYPTION_KEY env var) and stored in FinancialAccounts.plaidAccessToken. item_id stored in plaidItemId.

- Server immediately calls fetchAndStorePlaidTransactions() to pull the last 90 days.

- FinancialAccounts.type is set to 'plaid'. Account name is populated from Plaid's institution name.

### 9.1.2 Daily Transaction Sync

- A second Vercel cron job fires at 02:00 UTC daily (/api/cron/plaid-sync).

- For each FinancialAccount with type = 'plaid' and isActive = true, call POST /transactions/sync with the stored cursor (Plaid's incremental sync API).

- Process added, modified, and removed transaction batches from the Plaid response.

- New transactions are auto-categorised via the Gemini pipeline before insertion (see 9.2).

- Store the new cursor in a PlaidSyncCursor table keyed by accountId.

- If Plaid returns ITEM_LOGIN_REQUIRED error, set FinancialAccounts.syncStatus = 'needs_reconnect' and create a UserNotification record.

### 9.1.3 Plaid Webhook Handling

- Register /api/plaid/webhook as the webhook URL in the Plaid Dashboard.

- Validate all incoming webhooks by verifying the Plaid-Verification-Token header.

- Handle SYNC_UPDATES_AVAILABLE webhook by triggering an immediate sync for the affected item.

- Handle ITEM_ERROR webhook by marking the account as needs_reconnect.

## 9.2 Auto-Categorisation Pipeline

Imported transactions from Plaid go through a two-step categorisation pipeline. Step 1 is a fast deterministic lookup; Step 2 uses Gemini 2.5 Flash only for transactions that don't match Step 1.

### 9.2.1 Step 1 — Merchant Lookup Cache

- On each user correction (US-38), store { merchantName (normalised lowercase), categoryId } in a MerchantCategoryCache table.

- Before calling Gemini for any transaction, check if the normalised merchantName exists in the user's cache. If it does, use the cached categoryId with confidence = 1.0 and skip Gemini.

- This drastically reduces Gemini API calls for repeat merchants (e.g. Swiggy, Netflix, Zepto).

### 9.2.2 Step 2 — Gemini 2.5 Flash Classification

- For transactions not found in the merchant cache, batch them into groups of 20 (to stay within context limits and reduce API calls).

- Call Gemini 2.5 Flash with a structured prompt requesting JSON output: [{ transactionId, categoryName, confidence }].

- Map returned categoryName to the nearest matching Category.id using exact match, then fuzzy match.

- Store confidence score in Transaction.categorizationConfidence (DECIMAL 0.0-1.0).

- Transactions with confidence < 0.6 are flagged with Transaction.needsReview = true.

- Gemini rate limiting: max 3 batches per second to stay within the Flash free tier limits.

Gemini 2.5 Flash prompt template (per batch): You are a personal finance categorisation engine. Given these bank transactions, return a JSON array assigning each to one of these categories: [Food, Transport, Entertainment, Utilities, Healthcare, Shopping, Subscriptions, Other, <user_custom_categories>] Transactions: [{id, merchantName, amount, type}, ...] Return ONLY a JSON array: [{transactionId, categoryName, confidence}] confidence is a float 0.0-1.0. No explanation text.

## 9.3 Dashboard Data Layer

### 9.3.1 Analytics tRPC Procedures

- analytics.summaryCards — Returns { totalSpent, totalIncome, netBalance, topCategory, vsLastMonth } for the current calendar month.

- analytics.spendingByDay — Returns daily totals for the last N days (default 30). Used for the line chart.

- analytics.spendingByCategory — Returns { categoryId, name, color, total, percentage } for a given month. Used for donut chart.

- analytics.monthComparison — Returns per-category totals for current month and previous month side-by-side. Used for grouped bar chart.

- analytics.budgetVsActual — Returns { categoryId, name, budget, spent, remaining, percentUsed } for current month. Used for horizontal bar chart.

- analytics.yearlyTrend — Returns monthly totals (income, expense) for the last 12 months. Used for yearly view.

### 9.3.2 Tanstack Query Configuration

- All analytics queries use staleTime: 5 * 60 * 1000 (5 minutes). Background refetch on window focus.

- summaryCards uses refetchInterval: 5 * 60 * 1000 for the auto-refresh behaviour in US-42.

- Charts use Skeleton components from the component library during initial load.

- All queries are prefetched on the server using tRPC's createServerSideHelpers for zero-loading-state on first page visit.

## 9.4 Chart Specifications

### 9.4.1 Spending Line Chart (US-43, US-45)

- Library: Recharts LineChart with ResponsiveContainer.

- X-axis: date labels (abbreviated, e.g. 'Apr 15'). Y-axis: currency amount.

- Weekly view: 7 days, daily data points. Monthly view: 30 days, daily. Yearly view: 12 months, monthly totals.

- Animated line with a dot on each data point. Custom tooltip showing exact amount in user's currency.

- Reference line showing the monthly average.

### 9.4.2 Category Donut Chart (US-44)

- Library: Recharts PieChart with innerRadius (donut style).

- Each slice coloured by Category.color. Legend below chart listing category + percentage.

- Center label shows total spent. Hover expands the hovered slice slightly (activeOuterRadius).

- 'Other' category (< 2% of total) collapsed into a single slice.

### 9.4.3 Month Comparison Bar Chart (US-46)

- Library: Recharts BarChart, grouped (side-by-side bars per category).

- Two bars per category: current month (brand blue) vs previous month (gray). Overlap with category color.

- Category names on X-axis (rotated 30 degrees if > 5 categories).

### 9.4.4 Budget vs Actual Chart (US-48)

- Library: Recharts BarChart, horizontal layout.

- Each row: category name (left), actual spent bar (colored by category), budget limit marker (vertical dashed line).

- Bar fill changes to red if spent > budget limit.

- Shows only categories with a budget set.

# 10. Database Schema Additions — Weeks 7–8

## 10.1 PlaidSyncCursor Table

| Field | Type | Nullable | Notes |
| --- | --- | --- | --- |
| id | UUID | NO | Primary key. |
| accountId | UUID | NO | FK to FinancialAccounts.id. Unique. |
| cursor | TEXT | YES | Plaid sync cursor. Null before first sync. |
| lastSyncedAt | TIMESTAMP | YES | Timestamp of last successful sync. |
| syncStatus | TEXT | NO | Enum: 'ok' ¦ 'syncing' ¦ 'needs_reconnect' ¦ 'error'. |

## 10.2 MerchantCategoryCache Table

| Field | Type | Nullable | Notes |
| --- | --- | --- | --- |
| id | UUID | NO | Primary key. |
| userId | UUID | NO | FK to Users.id. Unique per user+merchant. |
| merchantNorm | TEXT | NO | Normalised (lowercase, trimmed) merchant name. |
| categoryId | UUID | NO | FK to Categories.id. User's preferred category. |
| occurrences | INT | NO | Number of times this merchant has been corrected. Incremented on each correction. |

## 10.3 UserNotifications Table

| Field | Type | Nullable | Notes |
| --- | --- | --- | --- |
| id | UUID | NO | Primary key. |
| userId | UUID | NO | FK to Users.id. Indexed. |
| type | TEXT | NO | Enum: 'plaid_reconnect' ¦ 'budget_warning' ¦ 'anomaly'. |
| title | TEXT | NO | Short notification title. |
| body | TEXT | NO | Full notification text. |
| isRead | BOOLEAN | NO | Default false. |
| metadata | JSONB | YES | Optional payload (e.g. accountId for plaid_reconnect). |
| createdAt | TIMESTAMP | NO | Auto-set. |

## 10.4 Transaction Table — Additional Columns

The following columns are added to the existing Transactions table from the Weeks 5-6 schema:

| Field | Type | Nullable | Notes |
| --- | --- | --- | --- |
| plaidTransactionId | TEXT | YES | Plaid's unique transaction ID. Indexed. Used for dedup during sync. |
| plaidCategory | TEXT[] | YES | Plaid's raw category array (e.g. ['Food and Drink', 'Restaurants']). |
| categorizationConfidence | DECIMAL(3,2) | YES | Gemini confidence score 0.0-1.0. Null for manual entries. |
| needsReview | BOOLEAN | NO | Default false. True when confidence < 0.6. |
| source | TEXT | NO | Enum: 'manual' ¦ 'csv' ¦ 'plaid'. Default 'manual'. |

# 11. API Contract — Weeks 7–8

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| POST | /api/plaid/link-token | Yes | Generate Plaid link_token for Plaid Link initialisation. |
| POST | /api/plaid/exchange | Yes | Exchange public_token for access_token. Trigger initial sync. |
| POST | /api/plaid/sync | Yes | Manual sync trigger for a specific accountId. |
| DELETE | /api/plaid/disconnect | Yes | Revoke Plaid access, set account isActive = false. |
| POST | /api/plaid/webhook | No | Plaid webhook receiver. Validates Plaid-Verification-Token. |
| GET | analytics.summaryCards | Yes | Summary KPI cards for the current month. |
| GET | analytics.spendingByDay | Yes | Daily spending totals. Query param: days (7¦30¦365). |
| GET | analytics.spendingByCategory | Yes | Category breakdown for a given month (YYYY-MM). |
| GET | analytics.monthComparison | Yes | This month vs last month per category. |
| GET | analytics.budgetVsActual | Yes | Budget limits vs actual spend for current month. |
| GET | analytics.yearlyTrend | Yes | Monthly income+expense totals for last 12 months. |
| PUT | transactions.updateCategory | Yes | Correct a transaction category. Updates MerchantCategoryCache. |
| GET | notifications.list | Yes | Unread notifications for the session user. |
| PUT | notifications.markRead | Yes | Mark one or all notifications as read. |

# 12. Milestones — Weeks 7–8

| Milestone | Owner | Due | Success Criteria |
| --- | --- | --- | --- |
| Plaid Sandbox connected | Developer | End of Day 36 | Can link a Plaid Sandbox test bank and see imported transactions. |
| Initial 90-day sync works | Developer | End of Day 37 | 100+ sandbox transactions imported and stored correctly. |
| Auto-categorisation live | Developer | End of Day 39 | Gemini Flash assigns categories to >80% of imported transactions. |
| Merchant cache working | Developer | End of Day 40 | Correcting a category updates cache; next import uses cached value. |
| Daily sync cron live | Developer | End of Day 41 | Plaid cron runs, picks up new sandbox transactions. |
| Dashboard summary cards live | Developer | End of Day 42 | All 4 KPI cards show correct figures from real transaction data. |
| Line chart live | Developer | End of Day 44 | Weekly/monthly/yearly switching works; tooltips render correctly. |
| Donut + bar charts live | Developer | End of Day 46 | Category donut and month-comparison bar chart render correctly. |
| Budget vs actual chart live | Developer | End of Day 48 | Shows correct data; bar turns red when over budget. |
| Sprint 2B review ready | Developer | End of Day 48 | Full end-to-end demo: link bank -> auto-categorise -> see in charts. |

# 13. Risks & Mitigations — Weeks 5–8

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Plaid Production access takes >2 weeks to approve | High | Blocks real bank testing | Use Plaid Sandbox throughout development. Add a note in the demo that Production approval is pending. Sandbox is feature-complete for demo purposes. |
| Gemini 2.5 Flash API rate limit hit during bulk categorisation | Medium | Categorisation fails for large imports | Batch 20 transactions per call. Add a 400ms delay between batches. Fall back to keyword-based categorisation if Gemini returns 429. |
| Plaid access token leaked via Vercel non-sensitive env var (post-breach) | High | User bank access compromised | Store Plaid tokens AES-256 encrypted in the DB, not in env vars. Never store them as Vercel env variables. |
| CSV import format varies wildly between banks | High | Import fails for many users | Support flexible column mapping UI. Pre-ship templates for HDFC, SBI, Axis, ICICI CSV formats. |
| Recharts bundle size increases page load | Medium | LCP regression | Lazy load all chart components with next/dynamic. Charts below the fold should not block initial paint. |
| tRPC type errors after Prisma schema change | Medium | Build fails on Vercel | Always run prisma generate before committing. Add it as a postinstall script in package.json. |

# 14. Acceptance Criteria — Key Scenarios

## US-17 — Transaction List

- Given a user with 45 transactions, when they visit /transactions, then 20 transactions are shown, sorted newest-first, and a 'Load more' control is visible.

- Given a user on page 1 of transactions, when they click 'Load more', then the next 20 transactions are appended to the list (cursor-based, no scroll reset).

## US-23 — Budget Limits

- Given a user who sets a budget limit of Rs.5000 on 'Food', when their spending in Food reaches Rs.4000 (80%), then a yellow warning banner appears on the Budget card.

- Given a user who has spent Rs.5200 against a Rs.5000 Food budget, when they view the dashboard, then the progress bar is red and the overspend amount is shown.

## US-25 — Recurring Expenses

- Given a user who marks a transaction as monthly recurring starting 1st April, when the cron job runs on 1st May, then a new transaction is created with isAutoGenerated = true and '[Auto]' in the notes.

- Given a recurring rule with endDate of 31st May, when the cron runs on 1st June, then no new transaction is created and the rule's isActive is set to false.

## US-31 — Plaid Link

- Given a user who clicks 'Connect Bank' and completes Plaid Link with a Sandbox test bank, when they return to the app, then a new FinancialAccount record exists with type = 'plaid' and their last 90 days of transactions are imported.

- Given a user's Plaid connection that returns ITEM_LOGIN_REQUIRED, when the daily cron runs, then the account is marked needs_reconnect and a notification appears in the app header.

## US-37 — Auto-Categorisation

- Given a batch of 20 Plaid-imported transactions containing 'SWIGGY', 'NETFLIX', and 'HDFC EMI', when categorisation runs, then Swiggy is assigned Food, Netflix is assigned Subscriptions, and the EMI is assigned Utilities with confidence > 0.7.

- Given a transaction with merchantName 'XYZ123PYMT' that Gemini cannot categorise confidently, when categorisation runs, then the transaction is assigned Other with needsReview = true.

## US-45 — Chart Time Switching

- Given a user on the dashboard in Monthly view, when they click 'Weekly', then the line chart re-renders with 7 data points and the Y-axis scale adjusts automatically within 300ms.

- Given a user on the Yearly view, when they hover over any bar, then a tooltip shows the month label and exact income + expense amounts.

# 15. Appendix

## 15.1 Plaid Sandbox Test Credentials

Plaid Sandbox institutions can be tested with these credentials: Username: user_good Password: pass_good MFA code: 1234 (if prompted) Test institution: 'Chase' or 'First Platypus Bank' Sandbox generates realistic transaction history automatically.

## 15.2 Required Environment Variables (New in Weeks 7-8)

PLAID_CLIENT_ID=<from Plaid Dashboard> PLAID_SECRET=<Sandbox secret from Plaid Dashboard> PLAID_ENV=sandbox # Change to 'production' when approved PLAID_ENCRYPTION_KEY=<random 32-char secret> # For AES-256 token encryption GEMINI_API_KEY=<from Google AI Studio> CRON_SECRET=<random secret> # Guards /api/cron/* endpoints

## 15.3 Useful Commands

# Install new dependencies for this sprint pnpm add @plaid/node @plaid/react recharts @tanstack/react-query papaparse pnpm add -D @types/papaparse # Add Gemini SDK pnpm add @google/generative-ai # Migrate DB after schema additions pnpm prisma migrate dev --name add-transactions-plaid-analytics # Trigger cron jobs manually in development curl -H 'x-cron-secret: YOUR_SECRET' http://localhost:3000/api/cron/recurring curl -H 'x-cron-secret: YOUR_SECRET' http://localhost:3000/api/cron/plaid-sync # Seed 200 test transactions for pagination/chart testing pnpm tsx prisma/seed-transactions.ts

## 15.4 References

- Plaid Transactions Sync API docs — https://plaid.com/docs/transactions/sync/

- Plaid React Link SDK — https://plaid.com/docs/link/react/

- Gemini 2.5 Flash API (Google AI Studio) — https://aistudio.google.com

- Recharts documentation — https://recharts.org/en-US

- Tanstack Query v5 docs — https://tanstack.com/query/latest

- tRPC v11 documentation — https://trpc.io/docs

- Vercel Cron Jobs documentation — https://vercel.com/docs/cron-jobs

- Zod documentation — https://zod.dev

-- End of Document --